Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29/09/2026 |
| --- | --- |
| Team ID | SWTID-2026-5078 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Requirement & Catalog Setup | USN-1 | As an IT admin, I can define the standard laptop as a catalog item so that employees can order it. | 2 | High |  |
| Sprint-1 |  | USN-2 | As an employee, I can fill in the laptop request form with my details and business justification. | 1 | High |  |
| Sprint-1 | Flow Design | USN-3 | As an IT admin, I can create a flow in Flow Designer that triggers when a standard laptop request is submitted. | 3 | High |  |
| Sprint-1 |  | USN-4 | As a manager, I can approve or reject a laptop request through an automated approval step. | 3 | High |  |
| Sprint-1 |  | USN-5 | As an employee, I will be notified with the reason if my request is rejected or incomplete. | 3 | Medium |  |
| Sprint-2 | Fulfilment Automation | USN-6 | As an IT procurement officer, I get a procurement task created automatically once a request is approved. | 2 | High |  |
| Sprint-2 |  | USN-7 | As an employee, I will receive email notifications about the status of my laptop request. | 2 | Medium |  |
| Sprint-2 |  | USN-8 | As an IT procurement officer, I can rely on the flow to check laptop stock before placing an order. | 2 | Medium |  |
| Sprint-2 |  | USN-9 | As an IT procurement officer, I get a purchase order generated automatically for the approved laptop. | 4 | High |  |
| Sprint-2 | Testing & Validation | USN-10 | As a tester, I can run end-to-end tests of the laptop order flow to verify every step works correctly. | 5 | High |  |
| Sprint-2 | Deployment & Documentation | USN-11 | As an IT admin, I can deploy the flow to production and document it for the team. | 5 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 29 Sep 2026 | 04 Oct 2026 |  |  |
| Sprint-2 | 20 | 6 Days | 06 Oct 2026 | 11 Oct 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Sprint 1 = 12

Sprint 2 = 20

Total Story Points = 12 + 20 = 32

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints = 32 / 2 = 16 (Story Points per Sprint)

The team's velocity is 16 Story Points per Sprint.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts